# Phase 4: Project Planning Phase

## 4.1 Project Timeline

| Week | Milestone |
| --- | --- |
| Week 1 | Ideation, problem definition, requirement gathering |
| Week 2 | Catalog item design and variable configuration |
| Week 3 | Flow Designer build — trigger, approval, task creation actions |
| Week 4 | Notification configuration and end-to-end testing |
| Week 5 | Documentation and final demonstration |

## 4.2 Resource Allocation

- Developer/Admin: Builds catalog item and Flow Designer workflow.

- Tester: Validates request, approval, and fulfilment scenarios.

- Documentation Lead: Prepares user guide and technical documentation.

## 4.3 Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Approval not routing to correct manager | High | Validate 'Requested For' field mapping to management hierarchy before go-live |
| Flow fails silently on error | Medium | Add error handling / fallback notification steps in the flow |
| Duplicate task creation | Medium | Add a condition check before task creation |
| Low user adoption | Low | Publish clear instructions and promote the catalog item |

## 4.4 Success Criteria

- 100% of standard laptop requests are raised through the catalog item, not email.

- Average turnaround time from request to fulfilment is reduced measurably compared to the manual process.

- Every request has a complete, auditable trail from submission to closure.